## Slide 1: Project Appraisal and Project Formulation

## Slide 2: Concept of Project Appraisal
Project Appraisal is systematic and comprehensive review of economic, environmental, financial, social, technical and other aspects of a project to determine if it will meet its objective i.e. overall assessment of the relevancy, feasibility and sustainability of the project likelihood for the success and its viability, prior to making decision whether to undertake or not.
It is the process of assessing and questioning proposals before resources are committed.

## Slide 3: Objectives of Project Appraisal
To evaluate a projects ability to achieve its objectives
To test whether or not resources are properly utilized or not.
To assess the sources and magnitude of risk.
To determine if component of projects are consistent or not.

## Slide 4
The project appraisal answers following question
Will the project meet its objective ?
How does the project compare with other alternatives

## Slide 5: What can Project Appraisal deliver
Project Appraisal helps project initiators and designers to
Be consistent and objective in choosing the project
Make sure that the program benefits the all sections of community, including those from ethnic groups who have been left out in the past.
Provides documentation to meet financial and audit requirements and to explain decisions to the local people

## Slide 6
Technical Appraisal
• Whether pre-requisites for the success of project considered?
• Good choices with regard to location, size, process, machines etc.
Economic Appraisal
• Social cost -benefit analysis
• Direct economic benefits and costs in terms of shadow prices
• Impact of project on distribution of income in society
• Impact on level of savings and investments in society
• Impact on fulfillment of national goals :-
(1) Self sufficiency
(2) Employment and
(3) Social order

## Slide 7
Ecological Appraisal
Impact of project on quality of :- Air, Water, Noise, Vegetation, Human life
Major projects ,such as these, cause environmental damage
Power plants
Irrigation schemes
Industries like bulk drugs, chemicals and leather processing.

## Slide 8
Likely damage & the cost of restoration
Financial Appraisal
• Whether the project is financially viable?
o Servicing debt
o Meeting return expectations

## Slide 9: Project Appraisal Criteria
Technical:
will the project work? Has due attention been paid to technical factors affecting the project design?
Given the human and material resources identified, can the project activities be undertaken and outputs achieved within the time available and to the required standards?
Financial:
can the project be financed?
Will there be sufficient funds to cover the expenditure requirements during the life of the project?

## Slide 10
Economic:
will the nation and society at large be better off as a result of the project?
Will the project benefits be greater than the project costs over the life of the investment when account is taken of time (namely, is the Net Present Value of the project positive at the test discount rate)?

## Slide 11
Social and gender:
what will be the effect of the project on different groups, at individual, household and community levels?
How will the project impact on women and men? How will they participate in various stages of the project cycle?
Will the social benefits of the project be greater than the social costs over the life of the investment when account is taken of time?

## Slide 12
Institutional:
Are the supporting institutions in place? Can they operate effectively within the existing legislative and policy environment?
Has the project identified opportunities for institutional strengthening and capacity building?
Environmental:
Will the project have any adverse effects on the environment?
Have remedial measures been included in the project design?

## Slide 13
Political:
Will the project be compatible with government policy, at both central and regional levels?
Sustainability and risk:
Will the project be exposed to any undue risks? Will the project benefits be sustainable beyond the life of the project?

## Slide 14: Technical Appraisal
Clearly, every project must be technically feasible. Technical Appraisal provides a comprehensive review of all technical aspects of the project such as rendering judgment on merits of technical proposals and operating costs. Here is a checklist that can be used:
• Is the technology proven or tested? If not, has it ever been successful elsewhere and can that success be replicated in current context and conditions?
• Does the technology/ process/ equipment technically fit with the facility’s existing technology/ process/ equipment & machinery? If not, what aspects of the technology / process do not fit and what measures is the implementing agency planning to take in this regard?
• List of equipments and machinery to be installed with cost and specifications of the equipment.
• Equipment capacity & whether it is as per requirement?
• List of recommended equipment suppliers.

## Slide 15: Social Appraisal
A social appraisal reviews the project design and the process of project identification through to implementation and monitoring, from a social perspective.
Particular attention is paid to the likely impact of the project on different stakeholders, their opportunities for participation, and the project’s contribution to poverty reduction

## Slide 16
Stakeholders participation and their analysis
Based on the distinction of primary, secondary and key stakeholders1, stakeholder analysis reviews the following:
Who comprise the different stakeholders?
What are their interests?
How will they be affected by the proposed project?
What are the project priorities between the different groups?
What is their capacity to participate in the project?

## Slide 17
Stakeholders have different abilities to influence the outcome of a project. Often target beneficiaries are in a relatively weak position to influence the outcome of a project whereas much of the control lies in the hands of secondary and key stakeholders. The former may be frustrated by a lack of access to information or be placed in a weak social position due to traditional hierarchies.
In contrast the latter may have the time, money, organisational capacity or political power necessary influence the project; however, if they are not interested in the project, they could pose a risk to the project’s success by withholding support.

## Slide 18
Poverty focus
Many projects are required to specifically address issues of poverty. In order to ensure the project incorporates a poverty dimension, it is necessary to determine:
• Who are the poor (at community, household and individual level)?
• What are the characteristics of their poverty (in terms of access to and control of resources and benefits, vulnerability and exclusion)?
• How may issues of poverty be addressed in the project?

## Slide 19: Economic and Financial Appraisal
This includes an analysis of economic soundness of the project and the quantification and valuation of costs and benefits to ensure financial viability

## Slide 20
Social Cost Benefit Analysis
Cost Benefit Analysis (CBA) is used for determining the attractiveness of a proposed investment in terms of the welfare of society as a whole. By presenting social benefits and costs in a monetary format, CBA not only facilitates choices between alternative investment options but also gives an idea of the project worth. The technique is principally used with regard to public sector investments.
CBA differs from financial appraisal which views an investment solely from the perspective of individual participants, focusing on private benefits and costs and using market prices. In contrast, CBA adopts a much broader approach, considering both monetary and non-monetary benefits and costs, and uses prices that more accurately reflect economic, environmental and social values.

## Slide 21
Internal Rate of Return
The IRR of a project is defined as that rate of discounting the future that equates the initial cost and the sum of the future discounted net benefits. It is the discounted rate that makes the NPV of a project equal to zero OR its BCR = one.
The decision criterion: A project with an IRR exceeding some predetermined level (Social discount rate) is deemed acceptable.
The internal rate of return is a very popular method of project appraisal and it has much to commend it. In particular it takes into account the time value of money. Basically, what the IRR tells you is the rate of return you will receive by putting your money into a project. It describes by how much the cash inflows exceed the cash outflows on an annualised percentage basis, taking account of the timing of those cash flows.
IRR is also referred to as the ‘yield’ of a project.

## Slide 22: ENVIRONMENTAL APPRAISAL
Environmental Assessment (EA) is supposed to provide the project analyst with a good quantification of the biophysical and social impacts from developments. Environmental Assessment generally refers to the broader system of environmental analysis, including project-specific Environmental Impact Assessment (EIA).
Most countries have an EIA policy and supporting legislation. Traditionally, EIA was designed to operate at the project level; that is to identify impacts and mitigation measures for an individual project. In the past several years however, the EIA process has gradually been extended to sectoral levels, strategic reviews of policy, and even at a global level. This section will briefly discuss focus on project EIA.

## Slide 23: Project Proposal
A proposal is basis document containing the explanation of all activities to be performed while understanding an investment venture. Due to the uniqueness of the project every proposal are different. However, its objectives are to
Identify what works to be done
Explain why this works needs to be done
Persuade the readers that the proposer are qualified for the work, have a plausible management plan and technical approach and have the resources needed to complete the tasks within the stated time and cost co

## Slide 24
Constaints.
A strong proposal has attractive ,professonal,inviting apperance. In addition, the information should easy to access. It has well organized plan of affect and technical details.
The proposal should have following section and heading
Title page
Title of project in initial capital letters
The sponsoring company and contact person’s name and information
Team name and individual members name
,

## Slide 25
Data
An appropriate picture of the product or team logo or both
Executive summary
A brief summary of the proposal.
Table of the contents
Statement of the problem; why?
Background information to educate the readers
Previous related work by others
Literature review
Details problems description
Objectives ; what
In objectives section you translates the customers’s quantitative and gualitative needs into clear objectives
Technical approach :how?
Althought you may not know all the details solution ,you should know how you will attack the problems and you should have some designs concepts. The purpose of this section is to present the process by which you will arrive at the final answre.

## Slide 26
Literature review
Details problems description
Objectives ; what
In objectives section you translates the customers’s quantitative and gualitative needs into clear objectives
Technical approach :how?
Althought you may not know all the details solution ,you should know how you will attack the problems and you should have some designs concepts. The purpose of this section is to present the process by which you will arrive at the final answre.

## Slide 27
Deliverables
In section provide a detailed description of what you are providing and when you will provide it. Be as specific as possible. Possible item include
Detail design drawings
Engineering analysis
Data from experiments,etc
Budget;”how much;
Provide your best estimate of how much funds will be required and how they will be spent.

## Slide 28
Financial part of the project proposal
It describes the financial parts of the projects and covers
Statements of work
Costs of basic materials
Supporting Schedule
Cost Break down and work break down structure
Cost estimates techniques
cost summary
Profit statement

## Slide 29: BE/ ME thesis report
1. Introduction
1.1 Background
1.2 Objectives
1.3 Statement of Problem
1.4 Scope/ Limitations
2. Literature review
3. Methodology
3.1 Study Area
3.2 Data Collection and Analysis
4. Result and Discussion
5. Conclusions
6. References
7. Appendices

## Slide 30: Procedure for developing Project Proposal
1. Proposal Brief
2. Pre/feasibility study
3. Preliminary Detail design
4. Proposal Development

## Slide 31: Project Brief
The client develops the project idea and prepares the statement of work which describes the need and requirements. The content includes
Need of project
Scope of project
Objectives and output of project
Specification and acceptance criteria
Estimated budget for the project
Estimated time tables
The project brief serves as a starting point of the development of project proposal. It indicates the need and requirements of the customer

## Slide 32: Pre/Feasibility Study
This study is performed to check the implement ability of the project. If detail feasibility study is required, then feasibility study is done before it. The area for which information is collected and analysed is
Technical
Economical
Financial
Market
Management
Environment

## Slide 33: Preliminary/Detail Design
It is the elaboration of project idea and is based on the requirement of pre/feasibility study. It prepares the conceptual design and architectural drawing for implementation. It includes
Technical aspects consisting of preliminary surveys and engineering design
Preliminary project schedule and implentation
Estimated project cost

## Slide 34: Proposal Development
After collecting the all required information , the final step is developing the project proposal. It should contain following information
Problem Statement
Objectives and outputs
Activities
Project Implentation
Project Schedule
Project budget
Project monitoring and Evaluation

## Slide 35: Techniques of Project Formulation
Project Formulation is a concise , exact statement of a project to set the boundaries or limits of work to be performed by the project.
It is formal document that gives a distinctive identity of the project and precise meaning to the project work to prevent conflict, confusion, overlap. Project formulation aims to
Carefully identify and weight various components of project work
Analyse project feasibility and cost effectiveness
Identify the stakeholders and their involvement and contribution
Define benefits and expectations
Estimate resources needed
Perform a preliminary analysis of risks
Make outline of project schedule
The techniquesof project formulation are
Feasibility analysis
Cost Benefit analysis
Input Analysis
Environement analysis

## Slide 36: Feasibility Analysis
It is used to determine the viability of the idea
The objective of such analysis is to ensure a project is legally and technically feasible and economically justifiable
It evaluates the projects’ potential for success
Areas of project Feasibility
1. Technical Feasibility
2. Economic Feasibility
3. Financial Feasibility
4. Market Feasibility
5. Managerial Feasibility
6. Legal Feasibity

## Slide 37
1. Technical Feasibility
Centered to the technical resources available to the project.
Whether technical resources and team is capable of converting the ideas in to working systems.
2. Economic Feasibility
Assesses the viability, cost associated with the projects before financial resources are allocated.
Helps decision makers determine the positive economic benefits to the organisation that the propose system will provide and help to quantify them

## Slide 38
3.Financial feasibility
Whether the project is viable after the considerations its total cost and probable revenues.
If the revenue covers the cost of the project then project is viable
4. Market Feasibility
Study and analyze the economic, demographic and competitive factors that impact the development project.
Determines what type of project would be appropriate for specific location.

## Slide 39
5. Managerial feasibility
Studies the rationally uncover the strengths and weakness of an existing business , opportunities threats which are preset in the environment.
Management support, employee involvement and commitment are the key element required to gauge managerial feasibility
6. Legal Feasibity
Investigates if proposed system conflicts with legal requirements

## Slide 40: Cost Benefit Analysis ( CBA )
It estimates and totals up the equivalent money value of the benefits and cost to the project to establish whether they are worthwhile
It evaluates the project from social point of view
Also known as Social cost benefit analysis
Comprises not only financial effects but also social effects like pollution safety market

## Slide 41
Advantages
The ability to identify the project that maximize the welfare of the country
The ability to objectively assess and quantify the purpose projects in relation to community needs
Exposure of the basis for decision making for projects and opportunity for public criticism
Ability to rank and prioritize limited resources so that maximum benefit is realized
Disadvantages
Difficulty in measuring social cost and benefits and converting them into monitory form
Complexity
Conflict between social welfare and financial justification.

## Slide 42: Input Analysis
Project requires various input. It includes 5 M
Manpower
Materials
Money
Minute
Machines

## Slide 43: Environment Analysis
It is the process of estimating and evaluating significant short term and long term effects of project on quality of locations environment.
Identifies ways to minimize , mitigate and eliminate these effects and/or compensate these impact
It includes
Environment suitability
It is necessary to check whether the project is suitable for existing environment or not

## Slide 44
Environment Impact
It is also necessary to identify the possible adverse effects caused by the development, industrial, or infrastructural project or release of substance in the environment
It can be down in two ways
Initial Environment Examination
First review of reasonably forseeable effects
Describes the environment condition of project

## Slide 45
Environment Impact Assessment
Process of assessing the likely environment impacts and identifying options to minimize the environmental damage
Carried out for large projects